# SCHOOL REPORTER BUSINESS CASE

Project Name: School Reporter

Document Version: 1.0

Author: Victor Makhuba

Date: August 2026

Status: Final

# Executive Summary

The School Reporter project proposes the implementation of a digital platform that improves communication between schools and parents while streamlining key administrative processes. The solution enables teachers to manage learner attendance, homework, behaviour records and school announcements through a centralised system.

Many schools continue to rely on paper-based records and fragmented communication methods, making it difficult to provide parents with timely updates regarding their children's academic progress. The School Reporter platform addresses these challenges by digitising school administration and improving access to learner information.

This business case demonstrates the need for the project, evaluates available options, estimates implementation costs and expected benefits, and recommends proceeding with the proposed solution.

# 1. Business Need

Many schools continue to rely on manual administrative processes, including paper attendance registers, homework diaries and printed notices for parent communication. These processes are time-consuming, susceptible to human error and often delay communication between schools and parents.

The absence of a centralised digital platform also limits visibility into learner progress and increases the administrative burden placed on teachers.

To improve operational efficiency and strengthen collaboration between schools and parents, a modern digital solution is required.

# 2. Problem Statement

Schools require a secure and centralised system that enables teachers to manage learner information digitally while improving communication with parents through timely access to attendance records, homework, learner behaviour and school announcements.

# 3. Proposed Solution

Develop the School Reporter platform to provide a secure, web-based solution for managing school administration and communication.

The proposed system will include:

- Secure teacher authentication

- School selection

- Learner management

- Class management

- Attendance management

- Homework management

- Behaviour management

- Parent notifications

- Reporting and analytics

- User administration

- POPIA-compliant security controls

# 4. Business Objectives

The project aims to:

- Improve communication between schools and parents.

- Digitise manual school administration processes.

- Improve the accuracy of learner records.

- Reduce administrative workload for teachers.

- Improve operational efficiency.

- Support better decision-making through reporting and analytics.

- Improve accountability through digital record management.

# 5. Options Considered

| Options | Description | Recommendation |
| --- | --- | --- |
| Option 1 | Continue using existing manual processes | Not Recommended |
| Option 2 | Purchase an existing commercial school management system | Considered but may not fully meet the school's requirements and may involve recurring licensing costs. |
| Option 3 | Develop the School Reporter platform | Recommended |

# 6. Estimated Project Costs

The following estimates represent the projected costs for developing and implementing the School Reporter platform.

| Cost Category | Estimated Cost (ZAR) |
| --- | --- |
| Business Analysis | R45,000 |
| UI/UX Design | R35,000 |
| Software Development | R380,000 |
| Database Development | R70,000 |
| Testing & Quality Assurance | R60,000 |
| Cloud Hosting (Year 1) | R36,000 |
| Security & POPIA Compliance | R45,000 |
| User Training | R30,000 |
| Project Management | R80,000 |
| Contingency (10%) | R78,000 |
| Total Estimated Investment | R859,000 |

# 7. Expected Benefits

## Financial Benefits

| Benefit | Estimated Annual Saving |
| --- | --- |
| Reduced printing and stationery | R45,000 |
| Reduced administrative workload | R180,000 |
| Improved teacher productivity | R120,000 |
| Reduced manual reporting | R65,000 |
| Improved record accuracy | R40,000 |
| Total Annual Benefit | R450,000 |

### Non-Financial Benefits

The project is also expected to provide significant qualitative benefits, including:

- Improved communication between schools and parents.

- Increased parental engagement.

- Better learner accountability.

- Faster access to learner information.

- Improved reporting capabilities.

- Improved compliance with POPIA.

- Enhanced school reputation through digital transformation.

# 8. Cost–Benefit Analysis

| Item | Value |
| --- | --- |
| Initial Investment | R859,000 |
| Estimated Annual Benefits | R450,000 |
| Estimated Payback Period | Approximately 23 months |
| Estimated Five-Year Benefits | R2,250,000 |
| Estimated Net Benefit | R1,391,000 |
| Estimated Return on Investment (ROI) | 162% |

The projected financial benefits indicate that the investment is expected to recover its implementation costs within approximately two years while delivering long-term operational savings.

# 9. Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| User resistance to change | Medium | Provide training and user support. |
| Data privacy breaches | High | Implement secure authentication and POPIA controls. |
| Scope changes | Medium | Manage changes through formal requirements management. |
| Technical issues | Medium | Perform comprehensive testing before deployment. |
| Internet connectivity | Medium | Design the solution to minimise downtime and support reliable hosting. |

# 10. Assumptions

The following assumptions have been made:

- Schools have reliable internet connectivity.

- Teachers have access to computers or tablets.

- Parents have access to smartphones capable of receiving notifications.

- School management supports the implementation of digital processes.

- Users will receive basic system training before implementation.

# 11. Constraints

The project is subject to the following constraints:

- Budget limitations.

- Project delivery timelines.

- Compliance with POPIA.

- Availability of technical resources.

- Dependence on reliable internet connectivity.

# 12. Success Measures

The project will be considered successful if:

- Teachers can successfully manage learner information digitally.

- Administrative workload is reduced.

- Parents receive timely updates.

- School communication improves.

- Reporting supports informed decision-making.

- The solution complies with POPIA requirements.

- Stakeholders approve the delivered solution.

# 13. Future Enhancements

The School Reporter platform may be expanded in future releases to include:

- A dedicated mobile application for parents.

- Push notifications for learner attendance, homework and behaviour updates.

- Academic performance dashboards.

- Two-way messaging between teachers and parents.

- Calendar integration for school events.

- Parent submission of learner absence requests.

- Integration with additional school management systems.

# 14. Recommendation

Based on the estimated implementation costs, projected financial return and expected operational improvements, it is recommended that the School Reporter project proceed.

The proposed solution addresses the identified business challenges by improving school administration, enhancing communication with parents and providing a secure, centralised platform for managing learner information. With an estimated return on investment of 162% over five years and a projected payback period of approximately 23 months, the project presents a strong business case for implementation.

# Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | __________________ | __________ | __________ |
| Project Manager | Victor Makhuba | __________ | __________ |
| Business Analyst | Victor Makhuba | __________ | __________ |