# School Reporter Project Charter

Executive Summary

The School Reporter project is a business analysis portfolio project that proposes a digital solution to improve communication and administrative processes within schools. The system enables teachers to manage attendance, homework, learner behaviour and parent communication through a secure, centralised platform. By replacing paper-based processes with digital workflows, the project aims to improve operational efficiency, record accuracy, and stakeholder communication. This project demonstrates the application of Business Analysis techniques, including requirements gathering, process modelling, Agile planning, and solution design.

## Project Information

| Item | Details |
| --- | --- |
| Project Name | School Reporter |
| Project Type | Business Analysis Portfolio Project |
| Methodology | Agile |
| Project Sponsor | School Management |
| Project Manager | Victor Makhuba |
| Business Analyst | Victor Makhuba |
| Version | 1.0 |
| Date | August 2026 |

## 1. Project Purpose

To provide schools with a centralised platform that streamlines attendance management, homework tracking, learner behaviour management and parent communication through digital processes.

## 2. Business Problem

Many schools rely on manual and paper-based processes to manage learner information and communicate with parents. These methods are time-consuming, prone to errors and make it difficult to provide timely updates to parents and school management.

## 3. Project Objectives

• Digitise key school administrative processes.
• Improve communication between teachers and parents.
• Provide accurate learner information.
• Reduce manual administrative work.
• Improve reporting and record management.

## 4. Project Scope

In Scope:
• School selection
• Teacher authentication
• Learner management
• Class management
• Attendance management
• Homework management
• Behaviour management
• Parent notifications
• Reporting and analytics
• School administration
• Security and POPIA compliance

Out of Scope:
• School fee payments
• Payroll management
• Human resource management
• Online admissions
• Learning Management System (LMS) functionality
• Third-party payment integrations

## 5. Deliverables

• Project Charter
• Business Case
• Business Requirements Document (BRD)
• Software Requirements Specification (SRS)
• Process Maps
• BPMN Diagrams
• User Stories
• Jira Project
• Wireframes
• Test Cases

## 6. Assumptions

• Schools have internet connectivity.
• Teachers have access to suitable devices.
• Parents have access to smartphones.
• Users will receive basic training before implementation.

## 7. Constraints

• Limited project budget.
• Project delivery timelines.
• Compliance with POPIA.
• Internet availability.

## 8. Success Criteria

• Teachers can manage learner information digitally.
• Parents receive timely notifications.
• Administrative work is reduced.
• Reports support school decision-making.
• The solution complies with POPIA requirements.

## 9. Stakeholders

| Stakeholder | Responsibility |
| --- | --- |
| School Management | Project Sponsor |
| Teachers | Primary users |
| Parents | Receive learner updates |
| Learners | Beneficiaries |
| Business Analyst | Requirements gathering |
| Project Manager | Project coordination |
| Development Team | Solution development |

## 10. Risks

| Risk | Mitigation |
| --- | --- |
| User resistance | Training and change management |
| Data privacy concerns | Secure authentication and POPIA controls |
| Incomplete requirements | Stakeholder workshops and reviews |
| Technical issues | Testing before deployment |

## 11. Project Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | __________________ |  |  |
| Project Manager | Victor Makhuba | V. Makhuba | 08 August 2026 |
| Business Analyst | Victor Makhuba | V. Makhuba | 08 August 2026 |